Test Plan for File Sharing Application

### Test Plan Index:

| SR.No. | Section |  |
| --- | --- | --- |
| 1 | Introduction |  |
| 2 | Objective |  |
| 3 | Scope of Testing |  |
| 4 | Features to be Tested |  |
| 5 | Features not to be Tested |  |
| 6 | Testing Approach |  |
| 7 | Tools |  |
| 8 | Test Schedule |  |
| 9 | Roles and Responsibilities |  |
| 10 | Entry and Exit Criteria |  |
| 11 | Deliverables |  |
| 12 | Risks and Mitigations |  |
| 13 | Approvals |  |

1. 📘 Introduction

The File Sharing Application is a web-based platform that allows users to register, log in, upload files, and share them with others securely. It is designed to simplify the process of file storage and transfer with a user-friendly interface. This test plan outlines the approach for testing all major modules of the application to ensure functionality, usability, and security. The goal is to deliver a stable and reliable application that performs well across different browsers and devices.

2. ✅ Objective

The objective of this test plan is to ensure that all modules of the File Sharing Application function correctly and securely. It includes validating form inputs, user authentication, file upload/download processes, and navigation flows. The goal is to verify that the application is user-friendly, responsive, and error-free across devices. Security checks like session handling, password masking, and access control will also be thoroughly tested.

### 3. 📋 Scope of Testing

#### ✅ In Scope

- Functional testing of all modules: Signup, Login, Dashboard, File Upload, File Download/Sharing, and Logout.

- Input validation for all user fields (email, password, file types, etc.).

- UI testing for layout, responsiveness, and mobile compatibility.

- Security checks such as password masking, session handling, and unauthorized access.

- Navigation and redirection flow across all pages.

- Error and success message validations for user feedback.

#### ❌ Out of Scope

- Integration with third-party storage services (e.g., Google Drive, Dropbox).

- Load testing or performance testing under heavy traffic.

- Backend database and API-level testing (unless APIs are exposed for test).

### 4. ✅ Features to be Tested

- User Signup: Validation of required fields, email format, password rules, and success message.

- User Login: Valid and invalid login scenarios, error handling, and redirection to dashboard.

- Dashboard: Display of uploaded files, UI elements, welcome messages, and navigation options.

- File Upload: Upload with valid/invalid file types, file size restrictions, progress indicators, and success confirmation.

- File Sharing: Link generation, accessibility of shared files, and download functionality.

- Logout Functionality: Proper session termination and redirection to the login page.

- UI & Responsiveness: Consistent layout, alignment, button functionality, and performance across screen sizes and browsers.

- Error Handling: Display of meaningful messages for invalid inputs, broken links, or failed operations.

- Security Measures: Password masking, session timeout, and restricted access to protected routes (e.g., dashboard).

### 5. ❌ Features Not to be Tested

- Database/Internal Server Logic: Direct database testing or data integrity checks.

- Email Notifications: Signup confirmation or file share emails (if not implemented).

- Third-party Storage Integration: Google Drive, Dropbox, etc., unless explicitly integrated.

- Performance Testing: Load, stress, or scalability testing under high traffic.

- Accessibility Testing: Screen reader support or WCAG compliance (unless in scope).

### 6. 🧪 Testing Approach

### The testing strategy will be a combination of Manual and Automated Testing.

### Manual Testing will be used for UI validation, exploratory testing, negative scenarios, and functionality checks across modules such as Signup, Login, File Upload/Download, Dashboard, and Logout.

### Automation Testing will be implemented for repetitive and critical test cases like login verification, file uploads, and dashboard validations using Selenium WebDriver with the Page Object Model (POM) framework.

### Automation scripts will follow the best practices:

### Separation of page locators and business logic using POM.

### Reusable utility functions for browser actions, waits, and assertions.

### TestNG framework for execution and reporting.

### Maven for build and dependency management.

### 7. 🛠️ Tools Used

| Tool Name | Purpose |
| --- | --- |
| Selenium WebDriver | Web automation for functional regression testing |
| TestNG | Test management and reporting |
| Maven | Build automation and dependency management |
| POM Design Pattern | Maintainable and scalable test architecture |
| VS Code / IntelliJ / Sprint tool | Test script development |
| Jenkins (optional) | Continuous Integration & automated test execution |
| GitHub | Version control for automation code |
| Manual Tools: Excel, Browser DevTools | Manual test case documentation, UI inspection, screenshots |

### 8. 🗓️ Test Schedule

| Activity | Start Date | End Date | Responsible |
| --- | --- | --- | --- |
| Requirement Understanding | 11-Apr-2025 | 12-Apr-2025 | QA Team |
| Test Plan & Test Case Preparation | 13-Apr-2025 | 14-Apr-2025 | QA Engineer |
| Environment Setup | 14-Apr-2025 | 14-Apr-2025 | Dev/QA Team |
| Manual Testing Execution | 15-Apr-2025 | 18-Apr-2025 | QA Engineer |
| Automation Script Development | 15-Apr-2025 | 20-Apr-2025 | Automation QA |
| Bug Reporting & Retesting | 16-Apr-2025 | 20-Apr-2025 | QA Team |
| Final Regression & Closure | 21-Apr-2025 | 22-Apr-2025 | QA Lead |

### 9. 👥 Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Prepare test cases, execute tests, log bugs, perform regression and retesting |
| Automation QA | Create and maintain Selenium POM framework scripts |
| QA Lead | Review test cases, assign tasks, track progress, and ensure timely delivery |
| Developer | Fix reported bugs, support QA with build and environment setup |
| Project Manager | Coordinate between QA and Dev teams, approve final test sign-off |

### 10. 🚦 Entry Criteria

- Application build is deployed and stable in the test environment.

- All required documents (SRS, UI designs) are available.

- Test plan and test cases are reviewed and approved.

- Test data is prepared.

### ✅ Exit Criteria

- All test cases are executed with pass/fail status.

- All critical and major bugs are fixed and closed.

- Regression testing is complete without introducing new issues.

- Test summary report is prepared and approved.

### 11. 📦 Deliverables

| Deliverable | Format |
| --- | --- |
| Test Plan Document | MS Word (.docx) |
| Test Cases | Excel (.xlsx) |
| Bug Report | Excel with screenshots |
| Automation Scripts | Source code with POM structure |
| Test Summary Report | PDF/Word |
| Daily Status Reports | Email or Excel format |

### 12. ⚠️ Risks and Mitigations

| Risk | Mitigation Strategy |
| --- | --- |
| Late delivery of builds | Regular follow-ups with Dev team, buffer in schedule |
| Incomplete requirements or UI changes | Flexible test design, raise clarification early |
| File upload failures due to browser limitations | Test on multiple browsers, report compatibility issues |
| Delayed test data setup | Create dummy data or automate test data creation |
| Automation environment issues | Use local execution, maintain updated drivers and tools |

### 13. ✅ Approvals

| Stakeholder | Role | Signature / Date |
| --- | --- | --- |
| QA Lead | Test Plan Review |  |
| Project Manager | Final Approval |  |